Phase 5: Content Factory

Batch Production Report

Make Videos Pipeline — Ridgemont Studio

Generated: February 10, 2026

# 1. Executive Summary

Phase 5 delivers the batch orchestration and short-form cut engines. Two new scripts—batch_produce.py (421 lines, 12 functions) and beat_sync_cuts.py (329 lines, 8 functions)—complete the automated production pipeline. batch_produce.py chains ingest, analyze, render, and short cuts for any number of songs in a single command. beat_sync_cuts.py uses beat_times arrays and energy curves to create hook-first 9:16 vertical clips for TikTok/Shorts.

The first batch test processed 3 songs with 100% success: Crazy (Reggae), Midnight Blues (Blues), and Neon Dreams (Electronic). Each song produced a 1920x1080 master video and a 1080x1920 short clip. Total pipeline time: 199.43 seconds for 6 video outputs. The pipeline now handles the complete flow: audio in, videos out.

# 2. Scripts Delivered

## 2.1 batch_produce.py

| Metric | Value |
| --- | --- |
| File | scripts/batch_produce.py |
| Lines | 421 |
| Functions | 12 |
| Size | 15.8 KB |
| Role | Multi-song orchestrator: ingest → analyze → render → cuts |
| Dedup | Render signature comparison skips unchanged songs |
| Logging | CSV production_log.csv with per-song status and metrics |

## 2.2 beat_sync_cuts.py

| Metric | Value |
| --- | --- |
| File | scripts/beat_sync_cuts.py |
| Lines | 329 |
| Functions | 8 |
| Size | 12.0 KB |
| Role | Short-form video cut engine (TikTok/Shorts/Stories) |
| Strategies | hook_first, energy_peak, rapid_fire, slow_flow |
| Output | 1080x1920 vertical MP4 with audio trim and fades |

# 3. Architecture

## 3.1 Batch Orchestration Flow

| Stage | Action | Skip Condition |
| --- | --- | --- |
| 1. Discover | Scan input dir for MP3/WAV/FLAC | No audio files found |
| 2. Parse | Extract artist, title, genre from filename | N/A |
| 3. Dedup | Compare render_signature old vs new | Signatures match (skip) |
| 4. Ingest | ingest_song.ingest() | Already ingested (--force overrides) |
| 5. Analyze | analyze_catalog.analyze_song() | Ingest failed |
| 6. Render | baseline_master.render_song() | Analysis failed |
| 7. Short | beat_sync_cuts.create_short() | Optional; failure non-fatal |
| 8. Log | Write CSV row with all metrics | Always runs |

## 3.2 Filename Parsing

Files are parsed with a simple convention: 'Title (Genre).mp3' defaults artist to 'The Ridgemonts'. 'Artist - Title (Genre).mp3' splits on ' - '. Genre is extracted from parentheses; defaults to 'pop' if missing. The --genre flag overrides all parsing.

## 3.3 Beat-Sync Cut Strategies

| Strategy | Segment Selection | Cut Timing | Best For |
| --- | --- | --- | --- |
| hook_first | Highest-energy window | On beat | Shorts, Stories (max retention) |
| energy_peak | Ascending energy | On downbeat | Master, Lyric (build tension) |
| rapid_fire | Sequential, 0.5-2s each | On beat | High-energy dance/EDM |
| slow_flow | Long 8-30s segments | On bar | Chill, ambient tracks |

## 3.4 Auto-Selection Rules

Strategy is auto-selected by target format (short_blurfill defaults to hook_first) then by energy range: >0.8 uses rapid_fire, 0.5-0.8 uses energy_peak, <0.5 uses slow_flow. The --strategy CLI flag overrides auto-selection.

# 4. Batch Test Results

## 4.1 Summary

| Metric | Value |
| --- | --- |
| Songs Processed | 3 |
| Success | 3 |
| Skipped | 0 |
| Failed | 0 |
| Master Videos | 3 |
| Short Clips | 3 |
| Total Outputs | 6 videos |
| Total Time | 199.43 seconds |
| Avg per Song | 66.5 seconds |

## 4.2 Per-Song Results

| Song | Genre | BPM | Key | Energy | Mood | Render (s) | Total (s) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Crazy | reggae | 99.4 | E minor | 0.66 | chill | 65.06 | 73.53 |
| Midnight Blues | blues | 64.6 | E minor | 0.45 | chill | 61.01 | 65.39 |
| Neon Dreams | electronic | 129.2 | A major | 0.92 | explosive | 56.06 | 60.51 |

## 4.3 Short Clip Details

| Song | Strategy | Clip Start | Clip End | Duration | Size |
| --- | --- | --- | --- | --- | --- |
| Crazy | hook_first | 1.3s | 9.636s | 8.34s | 49 KB |
| Midnight Blues | hook_first | 1.875s | 9.375s | 7.50s | 39 KB |
| Neon Dreams | hook_first | 15.72s | 24.172s | 8.45s | 81 KB |

## 4.4 Character Assignments

| Song | Mood | Weeter | Blubby | Source |
| --- | --- | --- | --- | --- |
| Crazy | chill | weeter_cool_sunglasses | blubby_cool_sunglasses | genre_defaults (safety valve) |
| Midnight Blues | chill | weeter_sleepy_love | blubby_sleeping_pillow | genre_defaults (safety valve) |
| Neon Dreams | explosive | weeter_surprised | blubby_surprised | genre_defaults (safety valve) |

All 3 songs triggered the safety valve (mode_confidence < 0.10 threshold), correctly falling back to genre_defaults.json. This is expected behavior with synthetic test audio that has ambiguous tonal content.

# 5. Pipeline State Summary

## 5.1 Scripts (10 of 15)

| Script | Lines | Phase | Status |
| --- | --- | --- | --- |
| cache_utils.py | 113 | Phase 1 | Deployed |
| preflight_validator.py | 122 | Phase 1 | Deployed |
| safe_zone.py | 73 | Phase 1 | Deployed |
| render_signature.py | 94 | Phase 1 | Deployed |
| prep_characters.py | 29 | Pre-existing | Deployed |
| ingest_song.py | 209 | Phase 2 | Batch Tested |
| analyze_catalog.py | 734 | Phase 3 | Batch Tested |
| baseline_master.py | 471 | Phase 4 | Batch Tested |
| batch_produce.py | 421 | Phase 5 | Batch Tested |
| beat_sync_cuts.py | 329 | Phase 5 | Batch Tested |
| lyric_video.py | — | Phase 6 | Not started |
| visualizer.py | — | Phase 6 | Not started |
| meme_sign_render.py | — | Phase 6 | Not started |
| generate_thumbnails.py | — | Phase 6 | Not started |
| generate_artist_profile.py | — | Phase 6 | Not started |

## 5.2 Production Log CSV

The batch run generated production_log.csv at the project root with 19 columns tracking: audio_file, artist, title, genre, status, skipped, skip_reason, bpm, key, mood, ingest_ok, analyze_ok, render_ok, cuts_ok, render_time, total_time, output_path, short_path, error. This log enables automated monitoring and reporting across large catalog runs.

## 5.3 Total Pipeline Line Count

| Script | Lines |
| --- | --- |
| cache_utils.py | 113 |
| preflight_validator.py | 122 |
| safe_zone.py | 73 |
| render_signature.py | 94 |
| prep_characters.py | 29 |
| ingest_song.py | 209 |
| analyze_catalog.py | 734 |
| baseline_master.py | 471 |
| batch_produce.py | 421 |
| beat_sync_cuts.py | 329 |
| TOTAL | 2,595 |

# 6. Recommended Next Phase

Phase 6: Specialized Renderers. The remaining 5 scripts produce specialized outputs: lyric_video.py (synced text overlays), visualizer.py (waveform/spectrum animations), meme_sign_render.py (character holding sign with custom text), generate_thumbnails.py (static PNG thumbnails), and generate_artist_profile.py (artist profile image cards). These consume the same manifests and configs but add format-specific visual layers.

The core factory is now operational. batch_produce.py can process the full 121-song catalog with a single command, producing master videos and short clips for every track, with deduplication ensuring only changed songs are re-rendered.